**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 29 April 2025 |
| Team ID | **SWUID20250148853** |
| Project Name | Uncovering The Hidden Treasures Of The Mushroom Kingdom: A Classification Analysis |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Model Application | USN-1 | As a system, I need to apply a pre-trained Xception deep learning model to the uploaded image. | 3 | High | 29 April 25 | 30 April 25 |
| Sprint-1 | Application Integration | USN-2 | As a developer, I need to integrate the Xception model with a Flask application. | 3 | High | 29 April 25 | 30 April 25 |
| Sprint-2 | Image Input & Processing | USN-3 | As a user, I want to select an image for mushroom identification. | 2 | High | 29 April 25 | 01 May 25 |
| Sprint-2 | Output Display | USN-4 | As a user, I want to see the identified mushroom species, with a confidence level, displayed clearly and quickly. | 2 | High | 29 April 25 | 01 May 25 |
| Sprint-3 | Performance Optimization | USN-5 | As a developer, I need to optimize the application for speed and efficiency. | 2 | Medium | 29 April 25 | 01 May 25 |